# Project Charter

Sangha and Education Data Platform

| Item | Details |
| --- | --- |
| Document | Project Charter for owner review |
| Version | 0.1 |
| Document status | Proposal — not approval to build or use real data |
| Data boundary | Synthetic data only; no real persons, contact data, applicants, or official records |
| Architecture | Confirmed — use the approved architecture; this charter adds no components |

This charter defines a synthetic-data product foundation for structured Sangha and education records. It covers role directories, organisations, exam centres, organisational status, and learner-exam applicant workflows. Server-side authorisation and append-only history are non-negotiable.

# Status Labels

| Label | Meaning |
| --- | --- |
| Confirmed | Requirement verified in the work request or approved architecture context. |
| Proposal | Recommended product decision for owner approval before detailed design or implementation. |
| Needs Legal Review | Potential effect on data rights, official status, disclosure, or external requirements; requires authorised legal or compliance review. |

# 1 Product Scope

| Status | In scope | Charter outcome |
| --- | --- | --- |
| Confirmed | Education-leadership directory at every approved level | Synthetic directory records can show role, organisation, term, and relationship. |
| Confirmed | Secretaries linked to a role or organisation | Role support and assignment periods are traceable. |
| Confirmed | Head of institution or principal and education organisations | Role and organisation relationships are managed through approved data structures. |
| Confirmed | Exam centres and organisation status | Synthetic centres, lifecycle status, and status history are managed. |
| Confirmed | Learner and exam applicants | Synthetic applications and application status history are managed. |
| Confirmed | Server-side authorisation and append-only history | Protected reads and writes are checked on the server; changes do not overwrite history. |
| Proposal | Synthetic import template with pre-save validation | A reviewer can identify row-level errors before committing a mock-data import. |

# 2 Goals and Non Goals

| Type | Status | Decision |
| --- | --- | --- |
| Goal | Confirmed | Create a role-based data foundation for organisations, education roles, exam centres, and synthetic applicants. |
| Goal | Confirmed | Enable the owner to review role-based access and end-to-end status history. |
| Goal | Proposal | Provide a completeness view for synthetic records and items awaiting review. |
| Non Goal | Confirmed | Do not collect, migrate, connect, or process real personal data in this phase. |
| Non Goal | Confirmed | Do not issue credentials, determine exam eligibility, or publish official results. |
| Non Goal | Confirmed | Do not replace owner-controlled approval processes or official regulations. |
| Non Goal | Needs Legal Review | Do not publish a directory or applicant data without a reviewed disclosure basis. |

# 3 Role Based Stakeholders

| Role | Status | Responsibility | Expected synthetic-environment access |
| --- | --- | --- | --- |
| Product Owner | Confirmed | Approves scope, priorities, role taxonomy, and acceptance criteria. | View all modules; approve configuration decisions. |
| Data Steward | Proposal | Defines identifiers, required fields, data quality rules, and master-data review. | Manage permitted master data. |
| Education Directory Manager | Proposal | Reviews organisations, leadership roles, secretaries, and institution leadership. | Submit change requests and view history. |
| Exam Operations Officer | Proposal | Reviews exam centres and synthetic applicant workflow. | Manage permitted centre and workflow data. |
| Applicant Services Officer | Proposal | Exercises synthetic registration and status follow-up. | Read and update status only within role policy. |
| System Administrator | Confirmed | Administers identities, roles, settings, and recovery procedure. | Manage access without deleting business history. |
| Security Reviewer | Proposal | Reviews server enforcement, audit events, and recovery evidence. | Read audit records and actual test evidence. |
| Legal or Compliance Reviewer | Needs Legal Review | Determines real-data, disclosure, retention, and user-notice obligations. | No operating access is implied by this charter. |

# 4 Data and Authorisation Principles

Confirmed — All samples must be fictional and clearly non-identifying. The initial environment remains separate from any real source.

Confirmed — Every protected read, create, status change, and history access is authorised on the server. Hiding a user-interface option is not a sufficient control.

Confirmed — Every change records actor, role, timestamp, before and after values, reason, and relevant request identifier. A correction creates a new version or event; it must not overwrite history.

Proposal — Use logical deactivation such as inactive or superseded for business records, with a reason. Permit synthetic test-data cleanup only through a separate privileged procedure that records an event.

# 5 Glossary

| Term | Working definition |
| --- | --- |
| Organisation | An education body or unit in the owner-approved structure. This charter does not assert any real organisation or official status. |
| Education leadership role | A directory role linked to a level or organisation and a term of office. |
| Secretary | A support role linked to a role, organisation, or both, as approved in the data model. |
| Head of institution or principal | A neutral prototype term for a role responsible for an institution or education unit. |
| Exam centre | A synthetic exam location record with identifier, lifecycle status, stated capacity, and exam-cycle relationship. |
| Learner and exam applicant | A fictional applicant record used to test registration and status workflow. |
| Organisation status | Lifecycle control such as draft, active, suspended, or superseded; actual values require owner confirmation. |
| Append-only history | Event record that adds a new entry and is not changed or removed through normal operations. |

# 6 Assumptions and Open Questions

| Status | Topic | Current answer or decision required | Owner to confirm |
| --- | --- | --- | --- |
| Confirmed | Initial data | Synthetic data only and separated from real source systems. | Product Owner |
| Proposal | Leadership taxonomy | Use configurable master data; do not encode real names or unverified hierarchy. | Product Owner and Data Steward |
| Proposal | Secretary relationship | A secretary may link to a role, an organisation, or both; confirm cardinality and effective dates. | Product Owner |
| Proposal | Applicant lifecycle | Start with draft, submitted, under review, approved, and not approved; no official effect. | Exam Operations Owner |
| Needs Legal Review | Allowed real-data categories | Define data categories, permitted basis, notices, and access controls before any real-data use. | Legal or Compliance Reviewer |
| Needs Legal Review | Retention and history rights | Define retention, log access, and data-subject handling before real-data use. | Legal or Compliance Reviewer |
| Needs Legal Review | Official status definitions | Do not state or publish a real organisation or exam-centre status until an authorised body confirms it. | Authorised Business Owner |

# 7 Success Metrics and Acceptance Evidence

All metrics below are proposals, not test results. Delivery must name the test case, evidence owner, pass threshold, and actual result.

| Status | Metric | Proposed threshold | Required evidence |
| --- | --- | --- | --- |
| Proposal | Synthetic workflow coverage | Owner reviews all six data groups: directory, secretary, institution leadership, organisation, centre, applicant. | Owner acceptance checklist. |
| Proposal | Authorisation enforcement | Every in-scope protected endpoint has one allow and one deny test against the role matrix. | Actual automated or recorded test results. |
| Proposal | History integrity | A representative correction creates before-and-after history without overwriting an older event. | Actual test result and audit-event example. |
| Proposal | Failure recovery | Run agreed scenarios for write, permission, and import failures. | Runbook and actual recovery exercise result. |
| Proposal | Synthetic data quality | Each mock-data set passes required-field, duplicate-id, and referential rules. | Validation report from synthetic data. |

# 8 Dependencies

| Status | Dependency | Impact if unavailable | Confirmation owner |
| --- | --- | --- | --- |
| Confirmed | Approved architecture and synthetic-environment deployment route | No new component may be introduced in conflict with approved architecture. | Technical Owner |
| Proposal | Owner-approved role matrix and taxonomy | Data model relationships and access policy cannot be finalised. | Product Owner |
| Proposal | Synthetic data set and validation rules | End-to-end workflow cannot be exercised. | Data Steward |
| Proposal | Audit-event design and recovery runbook | History and recovery readiness cannot be demonstrated. | Security Reviewer and Technical Owner |
| Needs Legal Review | Approval for future real-data or public-disclosure use | The product must remain synthetic-only and disconnected from real data. | Legal or Compliance Reviewer |

# 9 Failure Modes and Recovery

| Failure mode | Prevention or detection | Recovery | Status |
| --- | --- | --- | --- |
| Write request lacks permission | Server authorises before transaction and logs the denial. | Do not change data; provide safe reason; review role mapping. | Confirmed |
| Business write fails while creating history | Commit business data and audit event atomically, or roll both back. | Roll back; inspect error record; retry using idempotency key. | Proposal |
| Synthetic import contains duplicate ID or invalid relationship | Validate before commit and report row-level errors. | Reject invalid rows; correct source; re-import; retain import attempt. | Proposal |
| Authorised user makes an incorrect status change | Require reason and confirmation; always create a new event. | Create corrective event or a new state version; do not edit old event. | Confirmed |
| Access policy changes during a session | Refresh permission source for sensitive operations. | Revoke risky session; require authorisation again; inspect audit trail. | Proposal |
| Real data is imported through the wrong route | Separate environments and check synthetic-data marker before import. | Stop import; quarantine set; notify owner; await legal or compliance direction. | Needs Legal Review |

# 10 Owner Review Checklist

Approval should follow owner review of the items below. Actual test results are recorded only after tests are run.

☐ Confirm the six scoped data groups and delivery order.

☐ Confirm leadership taxonomy and secretary relationship rule.

☐ Confirm minimum role matrix and status-change approvers.

☐ Confirm lifecycle states for organisation, exam centre, and applicant mock data.

☐ Select acceptance evidence for authorisation, history, and recovery.

☐ Send all Needs Legal Review items for authorised review before real-data use or public disclosure.

# 11 Initial Decision Log

| Decision | Status | Reason | Change condition |
| --- | --- | --- | --- |
| Use synthetic data only in charter phase | Confirmed | Avoids personal-data risk and unauthorised real-data use. | Only with written owner and legal or compliance approval. |
| Enforce authorisation on the server | Confirmed | Interface visibility is not a sufficient access control. | Requires a new security review to change. |
| Keep append-only history | Confirmed | Supports traceability and reversible correction. | Schema may change, but prior events may not be overwritten. |
| Use logical deactivation for business records | Proposal | Preserves history and supports recovery. | Owner confirms model and retention treatment. |
| Public disclosure or real-data use | Needs Legal Review | Affects data rights and official status beyond this charter. | Authorised review and approval required before start. |

# Verification Note

This is a Project Charter, not a test report. It does not claim that any system, import, or recovery activity has been run. Future evidence must include date, executor, environment, test case, and actual outcome.